# Wednesday, 19 August 2020

## Tristen Paul

**What did you do yesterday?**

* Checked all the tasks of the previous sprint
* Approved the high level plan for the current sprint
* Created and assigned tasks for each group member

**What are you doing today?**

* Convey the current plans with the rest of the group
* Receive approvals for the current plans
* Updating diagrams

**How close are we to sprint completion?**

Not close, because none of the tasks have been completed yet, but they are all under way to being finished before Tuesday’s sprint.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Update repository layer to only insert new course enrollments

**How close are we to sprint completion?**

Not close. I need to update the repository layer to only insert new course enrollments.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Working on creating a button that can be used to create a new custom course

**How close are we to sprint completion?**

Not close. We still need to create a button and dialog that allows the user to add a new custom course to the suggested courses column in the Moodle Courses system

## Ramtin Mesgari

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* Editing code comments
* Refactoring code sections

**How close are we to sprint completion?**

Pretty close. Although there’s a lot of work to be done, one week is plenty of time to complete the assigned tasks.

# Thursday, 20 August 2020

## Tristen Paul

**What did you do yesterday?**

* Discussed and shared tasks with group members
* Created the Add button which will be used to create the new custom courses

**What are you doing today?**

* Approving the current plans and progress
* Continuing developing the Add button
* Creating a dialog popup when the Add button is clicked to validation the input

**How close are we to sprint completion?**

Not close. We are still at the beginning of most tasks. The Add button is still not successfully creating a new custom course, and a dialog popup needs to be developed to validate the input.

## Tristan LeForestier

**What did you do yesterday?**

* Worked on updating the repository layer to be able to only insert new course enrollments

**What are you doing today?**

* Updating the addEnrollment function in the enrollment database helper to check if the user exists

**How close are we to sprint completion?**

Pretty close. Most of the hard work of the task will be completed by then end of the week.

## Michael Gomes

**What did you do yesterday?**

* Created the Add button which will be used to create the new custom courses

**What are you doing today?**

* Continuing developing the Add button
* Creating a dialog popup when the Add button is clicked to validation the input
* Creating a button to reset the associated and suggested course codes to default without refreshing the page

**How close are we to sprint completion?**

Not close. Being able to reset the associated and suggested course codes to default without having to refresh the page might prove to be an issue.

## Ramtin Mesgari

**What did you do yesterday?**

* Edited and refactored code
* Reinserted the go back to menu button

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* Further refactoring the button and dialog code sections
* Debugging interface functionality

**How close are we to sprint completion?**

Pretty close. There isn’t much work that needs to be done besides the refactoring and debugging.

# Friday, 21 August 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Finished developing the Add button
* Created a dialog validate input when the Add button is clicked

**What are you doing today?**

* Approving the current plans and progress
* Updating the sidebar WebAPI to automatically include aligned and non-aligned courses when a course is updated
* Updating diagrams

**How close are we to sprint completion?**

Good progress. Although we are still at the beginning of most of our tasks, the work has been fast and efficient. We’re making good progress. All I need to do now is update the sidebar WebAPI to automatically include aligned and non-aligned courses when a course is updated.

## Tristan LeForestier

**What did you do yesterday?**

* Updated the addEnrollment function in the enrollment database helper to check if the user exists

**What are you doing today?**

* Updating WebAPI to make sure it doesn’t remove all the enrollments before updating

**How close are we to sprint completion?**

Pretty close. A lot of the enrollment database helper code has been finished.

## Michael Gomes

**What did you do yesterday?**

* Finished developing the Add button
* Worked on creating a button to reset the associated and suggested course codes to default without refreshing the page

**What are you doing today?**

* Continuing with creating the ability to reset the course codes to default without refreshing the entire page

**How close are we to sprint completion?**

Creating a button to reset the associated and suggested course codes to default without having to refresh the page isn’t as problematic as initially expected.

## Ramtin Mesgari

**What did you do yesterday?**

* Finished debugging
* Finished refactoring

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* Reinserting the go back to menu button

**How close are we to sprint completion?**

Very close. The debugging and refactoring tasks have been completed. All that’s left is reinserting the go back to menu button, which won’t take long to do.

# Saturday, 22 August 2020

## Tristen Paul

**What did you do yesterday?**

* Finished creating the refresh button
* Further developed the sidebar WebAPI to automatically include aligned and non-aligned courses when a course is updated.

**What are you doing today?**

* Approving the current plans and progress
* Solving the issues that arose from the refresh button
* Implementing functionality to set associated and suggest courses sidebars to their default state
* Continuing to work on the sidebar WebAPI
* Creating the REGEX function for the aligned and non-aligned courses

**How close are we to sprint completion?**

I have finished creating the button needed to reset the associated and suggested course codes to default without having to refresh the page. But even though we’re making good progress, there’s still a lot of work to be done.

## Tristan LeForestier

**What did you do yesterday?**

* Finished updating the enrollment database helper
* Started updating the WebAPI

**What are you doing today?**

* Continuing to work on the WebAPI

**How close are we to sprint completion?**

Pretty close. The enrollment database helper function has been finished. All that is left is to do is finish updating the WebAPI.

## Michael Gomes

**What did you do yesterday?**

* Created a dialog validate input when the Add button is clicked

**What are you doing today?**

* Creating the REGEX function for the aligned and non-aligned courses

**How close are we to sprint completion?**

Very close. The only thing left is to finish updating the sidebar WebAPI to automatically include aligned and non-aligned courses when a course is updated, and to add the REFLEX implementation.

## Ramtin Mesgari

**What did you do yesterday?**

* Finished reinserting the go back to menu button

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* More minor debugging

**How close are we to sprint completion?**

Very close. All the work is basically done besides doing some more minor debugging and finishing up the usual SCRUF meetings.

# 

# Sunday, 23 August 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Solved the issues that arose from the refresh button
* Implemented functionality to set associated and suggest courses sidebars to their default state
* Made changes to Michael’s code to only display the aligned courses on the front end

**What are you doing today?**

* Checking everything for the sprint
* Major debugging
* Code refactoring
* Meeting preparations
* Updating diagrams
* Handle the Taiga task assignments before the sprint

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Tristan LeForestier

**What did you do yesterday?**

* Finished working on the WebAPI

**What are you doing today?**

* Addressing some minor bugs that arose from the WebAPI functionality

**How close are we to sprint completion?**

Very close. All the work is basically done besides some minor debugging.

## Michael Gomes

**What did you do yesterday?**

* Worked on the sidebar WebAPI
* Created a REGEX function for the aligned and non-aligned courses

**What are you doing today?**

* Continuing working on the REGEX function
* Adding REGEX implementation

**How close are we to sprint completion?**

Almost done. The Add button has been successfully created and the dialog popup has been developed. The only thing left is to finish up the REGEX implementation.

## Ramtin Mesgari

**What did you do yesterday?**

* Finished debugging

**What are you doing today?**

* Check everything for the sprint
* Handle the Taiga task assignments before the sprint

**How close are we to sprint completion?**

Basically done. Everything is finished besides some last minute preparations.

# Monday, 24 August 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Prepared for the next sprint
* Finished the debugging
* Finished the refactoring

**What are you doing today?**

* Final sprint management
* Meeting preparations
* Updating diagrams

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Tristan LeForestier

**What did you do yesterday?**

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Michael Gomes

**What did you do yesterday?**

* Finished developing the REGEX function
* Added the REGEX implementation

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Ramtin Mesgari

**What did you do yesterday?**

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.