# Wednesday, 23 September 2020

## Tristen Paul

**What did you do yesterday?**

* Checked all the tasks of the previous sprint
* Approved the high level plan for the current sprint
* Created and assigned tasks for each group member

**What are you doing today?**

* Convey the current plans with the rest of the group
* Receive approvals for the current plans
* Updating diagrams

**How close are we to sprint completion?**

Not close, because none of the tasks have been completed yet, but they are all under way to being finished before Tuesday’s sprint.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Adding a select to the courses front-end to enable or disable automatic deletions from the selected course when auto syncing is enabled

**How close are we to sprint completion?**

Not close. I need to write code to make the enrollments database update automatically via CRON, which will take some time to do.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Starting to add the select all option to the addition section of the proposed changes section when a course is manually updated/created.

**How close are we to sprint completion?**

Not close. There’s still a lot of work I need to do.

## Ramtin Mesgari

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Recording and writing today’s SCRUM meetings

**How close are we to sprint completion?**

Not close but although there’s a lot of work to be done, we have enough time to complete all the assigned tasks.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Nothing

**How close are we to sprint completion?**

Not close.

# Thursday, 24 September 2020

## Tristen Paul

**What did you do yesterday?**

* Discussed and shared tasks with group members
* Started to add a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing

**What are you doing today?**

* Approving the current plans and progress
* Continuing to add a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing

**How close are we to sprint completion?**

Not close. We are still at the beginning of most tasks.

## Tristan LeForestier

**What did you do yesterday?**

* Started working on adding a select to the courses front-end to enable or disable automatic deletions from the selected course when auto syncing is enabled

**What are you doing today?**

* Continuing to work on adding a select to the courses front-end to enable or disable automatic deletions from the selected course when auto syncing is enabled

**How close are we to sprint completion?**

Not too close but most of the hard work will be completed by then end of the week.

## Michael Gomes

**What did you do yesterday?**

* Started to add the select all option to the addition section of the proposed changes section when a course is manually updated/created

**What are you doing today?**

* Continuing to add the select all option to the addition section of the proposed changes section when a course is manually updated/created
* Updating table HTML and javascript with unique identifier for each checkbox in the additions table

**How close are we to sprint completion?**

Not close. I still need to work on the addition and deletion section of the code.

## Ramtin Mesgari

**What did you do yesterday?**

* Managed the user stories
* Updated the Taiga task lists
* Edited and refactored code
* Reinserted the go back to menu button

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* Editing code comments
* Refactoring code sections

**How close are we to sprint completion?**

Pretty close. There isn’t much work that needs to be done besides the refactoring and debugging.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Nothing

**How close are we to sprint completion?**

Not close.

# Friday, 25 September 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Started to add a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing

**What are you doing today?**

* Approving the current plans and progress
* Continuing to add a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Adding a database column to courses DB table to store if deletions occur
* Updating the data layer object mapping

**How close are we to sprint completion?**

We’re making good progress. Although we are still at the beginning of most of our tasks, the work has been fast and efficient.

## Tristan LeForestier

**What did you do yesterday?**

* Continued working on adding a select to the courses front-end to enable or disable automatic deletions from the selected course when auto syncing is enabled

**What are you doing today?**

* Updating the automatic update WebAPI to check if deletions need to take place based on new table column

**How close are we to sprint completion?**

Pretty close. The bulk of the code has been written.

## Michael Gomes

**What did you do yesterday?**

* Continued working on the select all option to the addition section of the proposed changes section when a course is manually updated/created
* Updated table HTML and javascript with unique identifier for each checkbox in the additions table

**What are you doing today?**

* Continuing to add the select all option to the addition section of the proposed changes section when a course is manually updated/created
* Updating the table HTML and javascript with unique identifier for each checkbox in the additions table
* Create a JS function to select all checkboxes and deselect all checkboxes based on primary checkbox at top of table or separate button

**How close are we to sprint completion?**

I’m making good progress but there’s still a lot to do.

## Ramtin Mesgari

**What did you do yesterday?**

* Managed the user stories
* Updated the Taiga task lists
* Further refactoring
* Debugging interface functionality

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* Fixing code comments

**How close are we to sprint completion?**

Very close. The debugging and refactoring tasks have been completed. All that’s left is reinserting the go back to menu button, which won’t take long to do.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the previous sprint had been completed

**What are you doing today?**

* Nothing

**How close are we to sprint completion?**

Not close.

# Saturday, 26 September 2020

## Tristen Paul

**What did you do yesterday?**

* Approving the current plans and progress
* Continued adding a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Added a database column to courses DB table to store if deletions occur
* Updated the data layer object mapping

**What are you doing today?**

* Approving the current plans and progress
* Continuing to add a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Continuing to work on the database column to courses DB table to store if deletions occur
* Update repository layer functions for accessing and updating the new column
* Write unit tests for new functionality

**How close are we to sprint completion?**

I have finished the bulk of the work done and everyone else is almost done with their tasks. We will definitely be ready for the sprint on Tuesday.

## Tristan LeForestier

**What did you do yesterday?**

* Finished adding a select to the courses front-end to enable or disable automatic deletions from the selected course when auto syncing is enabled
* Updated the automatic update WebAPI to check if deletions need to take place based on new table column

**What are you doing today?**

* Continuing to update the automatic update WebAPI to check if deletions need to take place based on new table column

**How close are we to sprint completion?**

Very close. All my work is basically finished.

## Michael Gomes

**What did you do yesterday?**

* Finished adding the select all option to the addition section of the proposed changes section when a course is manually updated/created
* Updated the table HTML and javascript with unique identifier for each checkbox in the additions table
* Created a JS function to select all checkboxes and deselect all checkboxes based on primary checkbox at top of table or separate button

**What are you doing today?**

* Adding a select all option to the deletion section of the proposed changes section when a course is manually updated/created

**How close are we to sprint completion?**

Pretty close. The bulk of my work is done, I just need to the same things I’ve been doing for the deletion section.

## Ramtin Mesgari

**What did you do yesterday?**

* Managed the user stories
* Updated the Taiga task lists
* Finished reinserting the go back to menu button

**What are you doing today?**

* Recording and writing today’s SCRUM meetings
* More minor debugging

**How close are we to sprint completion?**

Very close. All the work is basically done besides doing some more minor debugging and finishing up the usual SCRUF meetings.

## Anrich David Kok

**What did you do yesterday?**

* Nothing

**What are you doing today?**

* Add the front-end dropdown to new courses page

**How close are we to sprint completion?**Not close.

# Sunday, 27 September 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Continued adding a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Continuing working on the database column to courses DB table to store if deletions occur
* Updated the repository layer functions for accessing and updating the new column
* Wrote unit tests for new functionality

**What are you doing today?**

* Adding a select to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Updating the repository layer functions for accessing and updating the new column
* Updating the dropdown to show current value in table when course is selected
* Updating the POST request to include the value from the dropdown when save is clicked

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Tristan LeForestier

**What did you do yesterday?**

* Finished updating the automatic update WebAPI to check if deletions need to take place based on new table column

**What are you doing today?**

* Addressing some minor bugs that arose from the WebAPI functionality

**How close are we to sprint completion?**

Finished. All the work is basically done besides some minor debugging.

## Michael Gomes

**What did you do yesterday?**

* Continued working on the select all option to the deletion section of the proposed changes section when a course is manually updated/created

**What are you doing today?**

* Continuing to add the select all option to the deletion section of the proposed changes section when a course is manually updated/created
* Updating the table HTML and javascript with unique identifier for each checkbox in the deletions table
* Create a JS function to select all checkboxes and deselect all checkboxes based on primary checkbox at top of table or separate button

**How close are we to sprint completion?**

Almost done.

## Ramtin Mesgari

**What did you do yesterday?**

* Managed the user stories
* Updated the Taiga task lists
* Finished debugging
* Finished refactoring

**What are you doing today?**

* Check everything for the sprint
* Handle the Taiga task assignments before the sprint

**How close are we to sprint completion?**

Basically done. Everything is finished besides some last minute preparations.

## Anrich David Kok

**What did you do yesterday?**

* Added the front-end dropdown (like Sync frequency) to new courses page

**What are you doing today?**

* Working on the diagrams

**How close are we to sprint completion?**

Pretty close.

# Monday, 28 September 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Prepared for the next sprint
* Added the select option to the courses front-end to enable or disable automatic deletions from the selected course when manually syncing
* Updated the repository layer functions for accessing and updating the new column
* Updated the dropdown to show current value in table when course is selected
* Updated the POST request to include the value from the dropdown when save is clicked

**What are you doing today?**

* Final sprint management
* Meeting preparations
* Updating diagrams

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Tristan LeForestier

**What did you do yesterday?**

* Debugging

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Michael Gomes

**What did you do yesterday?**

* Finished adding the select all option to the deletion section of the proposed changes section when a course is manually updated/created
* Finished updating the table HTML and javascript with unique identifier for each checkbox in the deletions table
* Finished creating a JS function to select all checkboxes and deselect all checkboxes based on primary checkbox at top of table or separate button

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Ramtin Mesgari

**What did you do yesterday?**

* Managed the user stories
* Updated the Taiga task lists

**What are you doing today?**

* Nothing: all tasks have been completed

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.

## Anrich David Kok

**What did you do yesterday?**

* Worked on the diagrams

**What are you doing today?**

* Finished working on the diagrams

**How close are we to sprint completion?**

The assigned tasks for the sprint have been completed.