# Wednesday, 7 October 2020

## Tristen Paul

**What did you do yesterday?**

* Checked all the tasks of the previous sprint
* Approved the high level plan for the current sprint
* Created and assigned tasks for each group member

**What are you doing today?**

* Convey the current plans with the rest of the group
* Receive approvals for the current plans
* Updating diagrams

**How close are we to sprint completion?**

Not close, because none of my tasks have been completed yet, but they are all under way to being finished before Tuesday’s sprint.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Recording and writing today’s SCRUM meetings

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

# Thursday, 8 October 2020

## Tristen Paul

**What did you do yesterday?**

* Discussed and shared tasks with group members

**What are you doing today?**

* Approving the current plans and progress
* Adding a log page to track when courses are added

**How close are we to sprint completion?**

Not close. I am still at the beginning of my tasks.

## 

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Recorded and wrote today’s SCRUM meetings

**What are you doing today?**

* Recording and writing today’s SCRUM meetings

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

# 

# Friday, 9 October 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Added a log page to track when courses are added

**What are you doing today?**

* Creating a database table to store log with id, message, created\_on and triggered\_by columns
* Creating a helper functions for creating a log entry
* Writing unit tests for new helper functions
* Creating a page to view log (similar to master view)
* Adding a new helper functions to create course API

**How close are we to sprint completion?**

We’re making good progress. Although we are still at the beginning of most of our tasks, the work has been fast and efficient.

## 

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Recorded and wrote today’s SCRUM meetings

**What are you doing today?**

* Recording and writing today’s SCRUM meetings

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

# Saturday, 10 October 2020

## Tristen Paul

**What did you do yesterday?**

* Approved the current plans and progress
* Created a database table to store log with id, message, created\_on and triggered\_by columns
* Created a helper functions for creating a log entry
* Wrote unit tests for new helper functions
* Created a page to view log (similar to master view)
* Added a new helper functions to create course API

**What are you doing today?**

* Approving the current plans and progress
* Updating the log page to track course additions when the course is manually updated
* Adding a new helper functions to the addition block of the update course API
* Writing unit tests for new functionality

**How close are we to sprint completion?**

I finished the bulk of the work yesterday and everyone else is done with their tasks. We will definitely be ready for the sprint on Tuesday.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Recorded and wrote today’s SCRUM meetings

**What are you doing today?**

* Recording and writing today’s SCRUM meetings

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing

**What are you doing today?**

* Adding diagrams to Taiga
* Updating the Github Wiki

**How close are we to sprint completion?**We are ready for the next sprint.

# Sunday, 11 October 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Approved the current plans and progress
* Updated the log page to track course additions when the course is manually updated.
* Added a new helper functions to the addition block of the update course API
* Wrote unit tests for new functionality

**What are you doing today?**

* Approving the current plans and progress
* Updating log page to track course deletions when the course is manually updated
* Adding new helper functions to the deletions block of the update course API
* Updating the log page to track course automatic course additions triggered by CRON
* Adding a new helper functions to the addition block of the cron update API
* Updating log page to track course automatic course deletions triggered by CRON
* Adding new helper functions to the deletion block of the cron update API
* Writing unit tests for new functionality

**How close are we to sprint completion?**

Very close.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Minor debugging on Tristan Paul’s work

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Check everything for the sprint
* Check the Taiga task assignments for the sprint

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

# Monday, 12 October 2020

## Tristen Paul

**What did you do yesterday?**

* Checked everyone’s progress
* Prepared for the next sprint
* Updated log page to track course deletions when the course is manually updated
* Added new helper functions to the deletions block of the update course API
* Updated the log page to track course automatic course additions triggered by CRON
* Added a new helper functions to the addition block of the cron update API
* Updated log page to track course automatic course deletions triggered by CRON
* Added new helper functions to the deletion block of the cron update API
* Wrote unit tests for new functionality

**What are you doing today?**

* Final sprint management
* Meeting preparations
* Updating diagrams

**How close are we to sprint completion?**

All tasks for the final sprint are completed.

## Tristan LeForestier

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Michael Gomes

**What did you do yesterday?**

* Minor debugging

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Ramtin Mesgari

**What did you do yesterday?**

* Nothing: all tasks have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.

## Anrich David Kok

**What did you do yesterday?**

* Nothing: all tasks for the sprints have been completed

**What are you doing today?**

* Nothing: all tasks for the sprints have been completed

**How close are we to sprint completion?**

We are ready for the next sprint.